10/12/2026

Team 5 – User Stories, Use Cases, and Planning Poker

User Stories

From Class – User Story Definition:

- A user story is a finer-grained narrative that sets out, in a detailed and structured way, a single thing a user wants from a software system

- It follows a standard format: "As a <role>, I <want | need> to <do something>." A variant adds a justification: "…so that <reason>." The slides' example is "As a teacher, I need to be able to report who is attending a class trip so that the school maintains the required health and safety records"

- It should focus on a clearly defined system feature, or one aspect of a feature, that can be built within a single sprint. A story too complex for one sprint is called an epic, and it should be broken down into simpler stories

- User stories are used in planning and in describing features. Many Scrum teams write the product backlog as a set of user stories. Stories can also extend a scenario with more detail, or describe how a product feature is used

| US-01 | As a student, I want to create an account with my name, email, and password that only I can access |
| --- | --- |
| Priority | Highest |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - Signup page has entries for name, email, password - Account is created if entries are correct and user does not already exist - Reasonable error messages for error scenarios |

| US-02 | As a student, I want to be able to log in and log out of the system and nobody else can log in to see my planner |
| --- | --- |
| Priority | Highest |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - I go to my main page when I enter the correct email and password - There is a logout button clears my session - Errors in the input result in reasonable error messages |

| US-03 | As a student, I would like to be able to filter all my upcoming assignments classes and activities I can focus on specific classes/activities one at a time. |
| --- | --- |
| Priority | Medium |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - There is a dropdown with classes and activities - There is an “All” option to show all again |

| US-04 | As a student, I want to delete items I don’t want any more so my list does not get cluttered. |
| --- | --- |
| Priority | High |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - Each item has a delete button so it can be deleted with an confirmation like “Do you really want to delete this” or cancel student changes their mind. |

| US-05 | As a student, I want to add a single item, like an assignment, test, project, or meeting, with a due date so that I have everything in one place. |
| --- | --- |
| Priority | Highest |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - Be able to add things like title, type (quiz, assignment, project, etc), class or activity name, due date, time, location (i.e. a classroom or Teams meeting or Blackboard), and a notes section - Errors in input are handled with proper error messages - Clicking save will add them to my saved items |

| US-06 | As a student, I would like to be able to add a repeating event like a class or club meeting or my job shifts so I don’t have to put it in over and over again |
| --- | --- |
| Priority | Medium |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker (This is probably a big story and might need to be split) |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - Lets user pick days of week to repeat (i.e. M, Th) and start and end time - There are different types to choose from like class, job shift, club meeting, etc - Repeating events show up on calendar - Errors in the input result in reasonable error messages |

| US-07 | As a student, I want to be able to edit any single or recurring assignment or appointment so I can change meeting time, due date, etc. |
| --- | --- |
| Priority | High |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - There is an edit button for every item and recurring event - When user hits “save”, the item is updated correctly and shows up in other views with the updated information - I can choose “cancel” if I change my mind - For repeating events, the system prompts the user “Change one or all of the items” |

| US-08 | As a student, I want to be able to mark and item complete and leave it in the list if I want to leave it there so I can see that it is completed |
| --- | --- |
| Priority | High |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - There is a way to select every item to mark it as complete. There is indication or separate section for completed items - I can “uncomplete” an item if it is in the completed section and it goes back to the not done section |

| US-09 | As a student, I want to be able to filter what is visible on the screen – for example, show all courses, show all job shifts, show all club or activity meetings so I can focus on just one thing at a time |
| --- | --- |
| Priority | High |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - There is a filter in a dropdown for each item type - Choosing an item type in the dropdown makes only those item types show |

| US-10 | As a student, I want to get a daily early morning email reminder of everything due this week, in order of due times and dates so I don’t forget what is coming up due |
| --- | --- |
| Priority | Medium |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Email is sent once a day before 7AM Eastern Time - Email lists all items coming up in next 7 days that are not yet done - Each item shows key details like name/title, type (class, job, etc.) and due date and time - An email should be sent saying “Horray nothing is due” if nothing is due that week. - The email has a link to the login page of the app |

| US-11 | As a student, I want to be able to turn off daily reminder emails if I don’t want to get them. |
| --- | --- |
| Priority | Low |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Configuration choice works in supported browsers / platforms (phone, PC, Mac) - If I turn off the reminder, it stops being sent the next day - If I turn it back on, the emails resume starting the next day - The default for new users is that emails being sent is “on” |

| US-12 | As a system administrator (Jodi), I want to be able to delete users from the system |
| --- | --- |
| Priority | Medium |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - I can log in and get a list of student users - I can search for or scroll to a specific user - I can choose to delete that user and all their data - I get a confirmation box “are you sure” - The user is able to re-enroll with the same email after they are deleted |

| US-13 | As a student, I want to see my assignments, tests, projects, etc. on a calendar so I can see how much is due on one day |
| --- | --- |
| Priority | Medium |
| Sprint # | TBD |
| Story Points | To be agreed in Planning Poker |
| Definition of Done / Acceptance Criteria | - Works in supported browsers / platforms (phone, PC, Mac) - The calendar shows a week view - Each item that is due on a given day shows up on that day - User can hit forward or back buttons on screen to move forward or back a week - I can click on the items to open them up and see details |

Use Cases

From Class – Use Case Definition:

- A use case is a more formal way of specifying functional requirements than a user story.

- It is a structured description of what a system must do when a user interacts with the software.

- Required:

  - A name, which is a short title that often starts with a verb (e.g., "Schedule weekly wellness check") and states the user's objective.

  - One or more actors, meaning the users (human, nonhuman or computer) interacting with the software.

  - A flow of events, the sequence of actions between the actor and the software, also called the "basic course of action" or "success scenario."

- Optional:

  - an identifier (e.g., UC-002), preconditions, postconditions, business relevance, dependencies on other use cases, extensions (alternate routes and contingencies), priority, and nonfunctional requirements.

Personas

Sally is a freshman. She lives on campus, takes 5 courses, and is part of the band and the debate club and has a work study job. She has to manage labs, tests, quizzes, homework, and her club activities.

Carl is a junior. He is a commuter student who has to manage on campus classes, off campus job, multiple team projects. He also manage searching and applying for summer internships.

Jodi is an system administrator in IT who can manage applications that are made available to students.

| Use Case – 01 | Create an account (US-01) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User clicks "Sign Up" on the home page. 2. System shows the sign-up form. 3. User submits a name, email, and a password" 4. System checks for missing fields and errors 5. An account is created and the system goes to the user's main page. |
| System | Class management web site |
| Preconditions | User went to sign-up page and does not have an account |
| Postconditions | Account is created for the user |
| Business Relevance | Need for users to have secure access to their information |
| Dependencies | None |
| Extensions | Error scenarios for bad input or existing accounts. |
| Priorities | Highest |
| Nonfunctional requirements | - Account is created and screen comes back within 5 seconds - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 02 | Log in and log out (US-02) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User goes to the login page. 2. User submits email and password." 3. System checks the information submitted. 4. System shows the user's main page. 5. When the user is done, they log out 6. System clears information and goes back to the main login page. |
| System | Class management web site |
| Preconditions | User already has an account (UC-01). |
| Postconditions | User is logged in and only sees their items. Logging out clears access to student information |
| Business Relevance | Keeps each student's information separate so nobody else can see it. |
| Dependencies | UC-01 |
| Extensions | Error handling for wrong email or password |
| Priorities | Highest |
| Nonfunctional requirements | - Logging in takes less than 3 seconds - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 03 | Add a single item (US-05) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User chooses to add item 2. System shows a form with title, type (quiz, assignment, project, meeting, work shift type etc.), class or activity name, due date, time, location (a classroom, Teams meeting, or Blackboard), and notes. 3. User fills in the form and saves it. 4. System saves the item and shows it in the list and on the calendar. |
| System | Class management web site |
| Preconditions | User is logged in (UC-02). |
| Postconditions | The item shows up in the list and on the calendar. |
| Business Relevance | Having every assignment, test, and meeting in one place is the main reason for the app. |
| Dependencies | UC-02 |
| Extensions | Error handling for bad input. |
| Priorities | Highest |
| Nonfunctional requirements | - The new item shows up within 2 seconds after clicking Save. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 04 | Add a repeating event (US-06) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User clicks "Add Repeating Event." 2. System shows a form with title, type (class, job shift, club meeting, etc.), days of the week (for example M, Th), start time, end time, first date, and last date. 3. User saves the filled in form 4. System saves the event and shows it on the right days on the calendar. |
| System | Class management web site |
| Preconditions | User is logged in (UC-02). |
| Postconditions | The event shows up on each chosen day between the first date and the last date. |
| Business Relevance | Many student events repeat. Putting them in over and over again takes too long and student would get frustrated. |
| Dependencies | UC-02, UC-13 |
| Extensions | Relevant error handling |
| Priorities | Medium |
| Nonfunctional requirements | - Saving an event that repeats for a whole semester (about 15 weeks) takes 3 seconds or less. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 05 | Edit an item (US-07) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User clicks to edit an item. 2. System shows item with all the info. 3. User can change any of the info and save 4. System saves the change and shows the updated item in all the views |
| System | Class management web site |
| Preconditions | User is logged in and the item already exists. |
| Postconditions | The item is updated everywhere it shows up. |
| Business Relevance | Things change all the time and for the system to be useful, it has to be easy to update the information |
| Dependencies | UC-03, UC-04 |
| Extensions | - Relevant error handling - Dealing with repeating events by letting user change just one or all |
| Priorities | High |
| Nonfunctional requirements | - The change will display less than 2 seconds after clicking Save. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 06 | Delete an item (US-04) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User clicks "Delete" on an item. 2. System asks if user is sure 3. User clicks "Yes." 4. Item is deleted and it removed from all views. |
| System | Class management web site |
| Preconditions | User is logged in and the item already exists. |
| Postconditions | The item is gone from the list and the calendar. |
| Business Relevance | Keeps the list from getting cluttered with things the student doesn't want any more. |
| Dependencies | UC-03 |
| Extensions | - Relevant error handling - Dealing with repeating events by letting user change just one or all |
| Priorities | High |
| Nonfunctional requirements | - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 07 | Mark an item complete (US-08) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User selects an item to mark it as complete. 2. System marks the item as done and moves it to the completed section. 3. User can still see the item in the completed section and it is clearly marked as done. |
| System | Class management web site |
| Preconditions | User is logged in and has at least one item that is not marked as completed. |
| Postconditions | Item is in the completed section as done. |
| Business Relevance | Students can see what they have already finished and what is still left to do. |
| Dependencies | UC-03 |
| Extensions | User can also mark item as uncompleted |
| Priorities | High |
| Nonfunctional requirements | - The item is marked completed and moves to completed section within 2 seconds. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 08 | Delete several completed assignments at once (US-04) |
| --- | --- |
| Primary Actors | Sally, Carl (the student wishing to delete the assignments) |
| Flow of events | 1. User selects all the assignments they wish to delete 2. User presses the delete button. 3. Screen shows how many are selected. 4. The items all disappear from any screen in the site. |
| System | Class management web site |
| Preconditions | The user has multiple completed assignments to delete at once. |
| Postconditions | All the selected assignments are gone from the site. |
| Business Relevance | A student does a bunch of late work they hadn't done yet in one sitting and wants to delete them all from the site. Deleting them one at a time would take too long. |
| Dependencies | UC-06, UC-07 |
| Extensions | If things don't go smoothly: - It could not allow the user to select multiple assignments at once. - It might not allow them to delete multiple assignments at once. - It might not be able to handle deleting that many assignments at once. - The assignments might not disappear after being deleted. Handle each of these scenarios |
| Priorities | Medium |
| Nonfunctional requirements | - Deleting up to 50 assignments at once takes 3 seconds or less. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 09 | Add a new class (US?) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. The user uses logs in a chooses to add a class. 2. System shows a form for the class name and class code (for example CS312). 3. The user fills in the form and saves 4. System saves the new class and it shows up in the class list and the class dropdown. |
| System | Class management web site |
| Preconditions | The user already has some classes on the site but wants to add another. |
| Postconditions | The new class shows up on the site. |
| Business Relevance | A student adds a new class to their schedule after the semester starts. This needs to be tracked as full view of all activities. |
| Dependencies | UC-02, UC-03 |
| Extensions | If things don't go smoothly: - It could not allow the user to add a new class. - It could say the class was added but it doesn't show up. - It could not be able to handle adding a new class after the semester already started. Relevant error handling |
| Priorities | High |
| Nonfunctional requirements | - The new class shows up within 2 seconds saving. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 10 | Drop a class (US-) |
| --- | --- |
| Primary Actors | Sally, Carl (the student wishing to delete the class) |
| Flow of events | 1. The user logs in and goes to class they want to delete. 2. The user selects delete. 3. System asks "are you sure" and shows how many assignments will be deleted. 4 The class and all assignments are gone from the website. |
| System | Class management web site |
| Preconditions | The user already has a class and some assignments on the site. |
| Postconditions | The class and all its related assignments are gone all parts of the site |
| Business Relevance | Need to make it easy to get rid of a lot of items otherwise it would be a lot of work for students to do one by one |
| Dependencies | UC-06, UC-09 |
| Extensions | If things don't go smoothly: - It could not allow the user to delete the class. - It could say it deleted the class but it still shows up on the website. - It could get rid of the class but all the pre-existing assignments stay. Do relevant error handling |
| Priorities | Medium |
| Nonfunctional requirements | - Deleting a class with up to 50 returns in less than 3 seconds. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 11 | Filter by class or activity (US-03) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User opens the dropdown on the main page. 2. System shows a list classes and activities 3. User picks one class or activity. 4. System shows only the items for that class or activity in date order. |
| System | Class management web site |
| Preconditions | User is logged in and has classes or activity. |
| Postconditions | Only the chosen items show up on screen. |
| Business Relevance | Students want to focus in on specific classes or activities one at a time. |
| Dependencies | UC-03, UC-09 |
| Extensions |  |
| Priorities | Medium |
| Nonfunctional requirements | - The list updates within 2 seconds. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 12 | Filter by item type (US-09) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User opens dropdown on the main page. 2. System shows the types (assignment, test/quiz, project, class, job shift, club meeting, other) or All 3. System shows only the type chosen by user. |
| System | Class management web site |
| Preconditions | User is logged in and has items to show |
| Postconditions | Only items of the chosen type show. |
| Business Relevance | Lets a student focus on just one thing at a time because there could be a lot of items |
| Dependencies | UC-03, UC-04 |
| Extensions |  |
| Priorities | High |
| Nonfunctional requirements | - The list updates within 2 seconds. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 13 | View the weekly calendar (US-13) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User chooses Calendar. 2. System shows the current week (Sunday to Saturday) with each item on the day it is due. 3. User clicks the forward or back button. 4. System shows the next or the previous week. 5. User clicks on an item. 6. System opens the item and shows its details. |
| System | Class management web site |
| Preconditions | User is logged in (UC-02). |
| Postconditions | Nothing is changed. The calendar is only for looking. |
| Business Relevance | Seeing the whole week helps students see how much is due on one day. It makes it easy to see busy days and plan |
| Dependencies | UC-03, UC-04 |
| Extensions | 2a. Nothing is due that week: system shows the empty week with "Nothing due this week." |
| Priorities | Medium |
| Nonfunctional requirements | - The calendar loads within 3 seconds. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 14 | Send the daily reminder email (US-10) |
| --- | --- |
| Primary Actors | System timer. Sally and Carl receive the email. |
| Flow of events | 1. Every morning before 7 AM Eastern, the timer tuns the email job. 2. System finds every user who has reminder emails turned on. 3. For each user, system makes a list of items coming up in the next 7 days that are not yet done, in order of due date and time. 4. System emails the list to the user. Each item shows its name/title, type (class, job, etc.), and due date and time. |
| System | Class management web site |
| Preconditions | User has an account with an email address, and reminder emails are turned on. |
| Postconditions | Each user with reminders turned on gets one email for the day. |
| Business Relevance | A web app can't send notifications to a phone, so an email is how we remind students of what is coming up due |
| Dependencies | UC-01, UC-03, UC-15 |
| Extensions | - Nothing is due in the next 7 days: system sends a "Hooray, nothing is due!" email. |
| Priorities | Medium |
| Nonfunctional requirements | - All emails are sent before 7 AM Eastern. - Each email only has that user's items. |

| Use Case – 15 | Turn reminder emails on or off (US-11) |
| --- | --- |
| Primary Actors | Sally, Carl |
| Flow of events | 1. User opens the settings page. 2. System shows a switch for daily reminder email. 3. User changes the switch |
| System | Class management web site |
| Preconditions | User is logged in (UC-02). |
| Postconditions | The setting is saved and emails stop or start again the next day. |
| Business Relevance | Some students don't want a daily email. Letting them choose keeps them using the app. |
| Dependencies | UC-02, UC-14 |
| Extensions |  |
| Priorities | Low |
| Nonfunctional requirements | - New users start with reminder emails defaulted to turned on. - Works in supported browsers / platforms (phone, PC, Mac). |

| Use Case – 16 | Delete a user account (US-12) |
| --- | --- |
| Primary Actors | Jodi (system administrator) |
| Flow of events | 1. Jodi logs in to the admin page. 2. System shows a list of student users. 3. Jodi searches or scrolls to a user. 4. Jodi deletes that user (after “are you sure?”). 5. System deletes the user and all their data. |
| System | Class management web site |
| Preconditions | Jodi has an admin account. |
| Postconditions | The user and all their data are gone. User can no longer log in. |
| Business Relevance | Need a way to remove either bad accounts or accounts that users want removed. |
| Dependencies | UC-01 |
| Extensions |  |
| Priorities | Medium |
| Nonfunctional requirements | - Only admins can get to the admin page. - Works in supported browsers / platforms (phone, PC, Mac). |

Planning Poker

Planning Poker Exercise (do in class Wed 9/30/26?)

Reference:

Planning Poker Values

1 | 2 | 3 | 5 | 8 | 13     (Fibonacci Sequence)

Important: Story points represent relative effort, not hours or days. A good way to think about it though:

1 is less than 4 hours

2 is one day

3 is a couple of days

5 is a week

8 is week and a half

13 is longer

Your Team's Task

1.	Read the story individually.

2.	Think about the work required.

3.	Select a Planning Poker card.

4.	Everyone reveals their card at the same time.

5.	Discuss the differences in estimates.

6.	Re-estimate.

7.	Continue until the team reaches a consensus.

8.	Record your final estimate.